NeoSkill.uz

Product Backlog & Delivery Roadmap

Epics • Stories • Prioritet • Dependency • Milestones

| Holat | Working baseline |
| --- | --- |
| Versiya | 1.1 |
| Sana | 7-sentabr, 2026 |
| Asos | UPDATE NeoSkill TZ v1.1 |

# 1. Backlog ishlash qoidasi

Codex bir vaqtda bitta Story/Task ID ustida ishlaydi.

P0 = release blocker/core flow; P1 = MVP quality; P2 = keyingi bosqich.

Statuslar: IDEA → READY → IN PROGRESS → REVIEW → DONE → BLOCKED.

READY bo‘lishi uchun scope, acceptance criteria va dependency aniq bo‘lishi shart.

DONE bo‘lishi uchun acceptance criteria + relevant tests + manual UAT pass bo‘lishi kerak.

# 2. Epiclar

| Epic | Nom | Priority | Natija |
| --- | --- | --- | --- |
| E0 | Foundation & Architecture | P0 | Repo, env, DB, auth skeleton, CI/checks. |
| E1 | Public Website & Catalog | P0 | Home, catalog, details, responsive/SEO. |
| E2 | Authentication | P0 | Register/login/logout/reset/protected routes. |
| E3 | Admin Content Management | P0 | Course hierarchy + instructor + FAQ/testimonial CRUD. |
| E4 | Enrollment & Access | P0 | Free auto + paid manual request + permission. |
| E5 | Student Dashboard | P0 | My Courses, Continue Learning, empty state. |
| E6 | Learning & Progress | P0 | Lesson player, completion, practice, progress. |
| E7 | Tests & Unlock | P0 | MCQ, attempts, passing score, next topic unlock. |
| E8 | Search, Ops & Stats | P1 | Filters, admin views, basic stats. |
| E9 | Quality, Security & Release | P0 | Validation, permissions, QA/UAT, release readiness. |

# 3. Product backlog

| ID | Epic | Story | Pri | Effort | Depends | Acceptance summary |
| --- | --- | --- | --- | --- | --- | --- |
| NS-001 | E0 | Repo/project skeleton | P0 | S | — | App local/dev environmentda ishga tushadi; env.example bor; build/typecheck command mavjud. |
| NS-002 | E0 | PostgreSQL schema baseline | P0 | M | NS-001 | Core entities migration bilan yaratiladi; dev seed minimal data beradi. |
| NS-003 | E0 | Role/permission foundation | P0 | M | NS-002 | Guest/Student/Admin server-side access helpers mavjud. |
| NS-010 | E2 | Student registration | P0 | M | NS-003 | Unique email, password hash, validation, T&C checkbox; success flow ishlaydi. |
| NS-011 | E2 | Login/logout | P0 | M | NS-010 | Valid login session beradi; logout invalidates; protected route guestni bloklaydi. |
| NS-012 | E2 | Forgot/reset password | P1 | M | NS-011 | Reset token/expiry; password change; old token reuse mumkin emas. |
| NS-020 | E3 | Category CRUD | P0 | S | NS-003 | Admin create/edit/delete/list; student/admin permission separated. |
| NS-021 | E3 | Instructor CRUD | P0 | S | NS-003 | Name/photo/title/experience/bio/social fields boshqariladi. |
| NS-022 | E3 | Course CRUD | P0 | L | NS-020,021 | Course metadata, free/paid, price, level/language/status, landing fields saqlanadi. |
| NS-023 | E3 | Module/Topic CRUD + ordering | P0 | L | NS-022 | Hierarchy create/edit/delete/order works; orphan invalid states prevented. |
| NS-024 | E3 | Lesson CRUD | P0 | M | NS-023 | Title/video URL/description/material/free_preview/order/completion requirement. |
| NS-025 | E3 | Practice CRUD | P0 | S | NS-023 | Optional text/example/link per topic. |
| NS-026 | E3 | Test/Question builder | P0 | L | NS-023 | MCQ 4 options/1 correct, passing score custom, question order. |
| NS-027 | E3 | FAQ/Testimonial CRUD | P1 | M | NS-022 | Course FAQ and site testimonial admin-managed. |
| NS-030 | E1 | Home landing | P1 | M | NS-022,027 | Hero, popular courses, categories, why, how it works, instructors, testimonials, FAQ, CTA. |
| NS-031 | E1 | Courses catalog | P0 | M | NS-022 | Published courses displayed with real metadata; no rating. |
| NS-032 | E1 | Course Details | P0 | L | NS-022-027 | All conversion blocks, curriculum preview, CTA, locked state. |
| NS-033 | E1 | Free Preview | P0 | M | NS-024,032 | free_preview lesson accessible without enrollment; protected lessons blocked. |
| NS-040 | E4 | Free auto-enrollment | P0 | M | NS-011,032 | Free start creates single ACTIVE enrollment and redirects to My Courses/learning. |
| NS-041 | E4 | Paid enrollment request | P0 | M | NS-011,032 | Phone required; request PENDING; duplicate open request prevented. |
| NS-042 | E4 | Admin request queue | P0 | M | NS-041 | Admin sees pending/detail/status; approve/reject actions. |
| NS-043 | E4 | Approve → ACTIVE access | P0 | M | NS-042 | Approve creates/activates enrollment idempotently; course becomes accessible. |
| NS-044 | E4 | Protected course access guard | P0 | M | NS-003,043 | No ACTIVE enrollment => protected content 403/redirect; backend enforcement. |
| NS-050 | E5 | My Courses | P0 | M | NS-040,043 | Only active enrolled courses; progress summary; continue CTA. |
| NS-051 | E5 | Continue Learning | P0 | M | NS-050,061 | Returns last incomplete/next lesson deterministically. |
| NS-052 | E5 | Dashboard empty state | P1 | S | NS-050 | No courses => clear CTA to catalog. |
| NS-060 | E6 | Learning page/navigation | P0 | L | NS-044,024 | Module/topic/lesson sidebar; lock/completed states; responsive. |
| NS-061 | E6 | Lesson completion | P0 | M | NS-060 | “Darsni tugatdim” persists completed_at; reload-safe/idempotent. |
| NS-062 | E6 | Simple practice completion | P0 | M | NS-025,060 | Task shown; “bajardim” persists; optional practice respected. |
| NS-063 | E6 | Course/topic progress calculation | P0 | L | NS-061,062,072 | Stable formula and displayed in dashboard/course/learning. |
| NS-070 | E7 | Test availability rule | P0 | M | NS-061,026 | Required lessons completed before test starts. |
| NS-071 | E7 | Test taking + scoring | P0 | L | NS-070 | Questions render; answers submit; score + Passed/Failed saved. |
| NS-072 | E7 | Test attempts | P0 | M | NS-071 | Each attempt score/result/timestamps; retry on fail. |
| NS-073 | E7 | Next-topic unlock | P0 | L | NS-072 | Pass => next topic unlocked; fail => stays locked; final topic => course complete. |
| NS-080 | E8 | Course search/filter | P1 | M | NS-031 | Name/category/level/language/price filter; clear state. |
| NS-081 | E8 | Admin user/progress view | P1 | M | NS-063,072 | Admin sees user enrollments/progress/test attempts. |
| NS-082 | E8 | Basic admin stats | P1 | M | NS-040,043,072 | Total users, active enrollments, total courses, free/paid, pending, pass/fail. |
| NS-090 | E9 | Responsive/accessibility baseline | P0 | M | Core UI | Core flows mobile/desktop; labels/focus/semantic headings. |
| NS-091 | E9 | Validation/error states | P0 | M | Core API | No raw errors; server validation; actionable messages. |
| NS-092 | E9 | Security regression | P0 | M | Core access | IDOR/role/access checks; secrets not exposed; password/token rules. |
| NS-093 | E9 | SEO/public metadata | P1 | S | NS-030-032 | Title/description/OG/clean routes for public pages. |
| NS-094 | E9 | Release seed/admin setup | P0 | S | Core | Initial admin, categories, sample course procedure documented. |
| NS-095 | E9 | MVP UAT & release gate | P0 | L | All P0 | All critical UAT scenarios pass; known issues recorded; rollback/env notes exist. |

# 4. Milestone roadmap — ketma-ketlik

| Milestone | Storylar | Exit natijasi |
| --- | --- | --- |
| M0 — Foundation | NS-001..003 | Project skeleton, DB va permissions tayyor; keyingi featurelar uchun poydevor. |
| M1 — Identity + Content | NS-010..012, NS-020..026 | User kira oladi; admin real course hierarchy yarata oladi. |
| M2 — Discover + Decide | NS-030..033 | Guest catalog/course detail ko‘radi va preview orqali productni baholaydi. |
| M3 — Enroll + Access | NS-040..044 | Free/paid enrollment oqimi va protected access to‘liq ishlaydi. |
| M4 — Learn | NS-050..063 | Student dashboard, lesson, practice, progress ishlaydi. |
| M5 — Test + Unlock | NS-070..073 | Topic test va bosqichma-bosqich unlock ishlaydi. |
| M6 — Operations + Quality | NS-080..095 | Search/admin ops/security/UAT/release gate yakunlanadi. |

# 5. Release blockerlar

P0 auth ishlamasa release yo‘q.

Protected paid content ACTIVE enrollmentsiz ochilsa release yo‘q.

Admin approve studentga access bermasa release yo‘q.

Lesson completion/test pass/unlock ketma-ketligi saqlanmasa release yo‘q.

Critical mobile flow ishlamasa release yo‘q.

Uncaught server errors yoki secret exposure bo‘lsa release yo‘q.

# 6. Phase 2 parking lot

| ID | Feature | Trigger |
| --- | --- | --- |
| P2-01 | Click/Payme/Card payment | Manual sales flow ishlaydi va volume integrationni oqlaydi. |
| P2-02 | Certificate | Course completion stabil va certificate business rule tasdiqlanadi. |
| P2-03 | Google Sign-In | Auth friction real data bilan ko‘rinadi. |
| P2-04 | Instructor cabinet | Instructorlar mustaqil kontent boshqarishi kerak bo‘ladi. |
| P2-05 | Assignments/file upload | Practice mentor review talab qilganda. |
| P2-06 | Ratings/reviews | Moderation va anti-spam process tayyor bo‘lganda. |
| P2-07 | Advanced analytics | Funnel/retention qarorlariga real ehtiyoj tug‘ilganda. |
| P2-08 | Mobile app | Responsive web usage appni oqlaganda. |

# UPDATE v1.1 - Design backlog addendum

| ID | Epic | Story | Priority | Depends on | Acceptance summary |
| --- | --- | --- | --- | --- | --- |
| NS-004 | E0 | Figma design audit + token foundation | P0 | NS-001 | Relevant Figma frames inspected; exact palette/type/radius/shadow/spacing tokens captured; reusable base components started; DESIGN_GAP_LOG created. |
| NS-005 | E9 | Visual QA baseline | P1 | NS-004 | UI stories compare against Figma reference; desktop/mobile screenshots checked; deliberate deviations logged. |

Dependency rule: barcha UI storylar (NS-030, NS-031, NS-032, NS-033, NS-050, NS-052, NS-060 va admin UI storylari) NS-004 design foundationdan keyin bajariladi yoki shu story doirasida avval token foundation yaratiladi.