NeoSkill.uz

QA / UAT / Release Plan

MVP qabul qilish va regressiya hujjati

| Holat | Working baseline |
| --- | --- |
| Versiya | 1.1 |
| Sana | 7-sentabr, 2026 |
| Asos | UPDATE NeoSkill TZ v1.1 |

# 1. Maqsad

Bu hujjat PM/PO uchun “feature ko‘rinib turibdi” emas, “product rule bo‘yicha haqiqatan ishlayaptimi?” degan savolni tekshiradi. UAT biznes oqimlarini, QA esa funksional, permission, error va responsive holatlarni tekshiradi.

# 2. Test darajalari

| Daraja | Nima tekshiriladi | Release talabi |
| --- | --- | --- |
| Unit | Progress/scoring/access helperlar kabi deterministik logika. | Core rulelar uchun tavsiya. |
| Integration/API | Auth, enrollment, access, test submit, DB transitions. | P0 endpointlar uchun Must. |
| E2E/UAT | Guest → enroll → learn → pass → unlock kabi biznes flow. | Critical scenarios Must. |
| Manual responsive | Desktop/mobile usability, form errors, navigation. | Critical flows Must. |
| Security regression | Role/access/IDOR/secret/session checks. | Must. |

# 3. Critical UAT scenarios

| ID | Scenario | Qadam | Expected |
| --- | --- | --- | --- |
| UAT-01 | Guest free course | Guest Course Details → Bepul boshlash → register/login → ACTIVE enrollment → My Courses → learning opens. | PASS |
| UAT-02 | Duplicate free enroll | ACTIVE user yana Bepul boshlash bosadi. | Duplicate enrollment yo‘q; existing course ochiladi. |
| UAT-03 | Paid request | Student paid course request phone bilan yuboradi. | PENDING request admin queue’da. |
| UAT-04 | Admin approve | Admin pending requestni Approve qiladi. | ACTIVE enrollment; course studentga darhol visible/access. |
| UAT-05 | Admin reject | Admin requestni Reject qiladi. | No access; status REJECTED. |
| UAT-06 | Unauthorized paid content | Enrollment yo‘q user protected lesson URLga to‘g‘ridan kiradi. | 403/redirect; data leak yo‘q. |
| UAT-07 | Free preview | Guest free_preview lessonni ochadi. | Preview ishlaydi; boshqa protected lessonlar locked. |
| UAT-08 | Lesson completion | Student lessonni completed qiladi va logout/login qiladi. | Completed status saqlanadi. |
| UAT-09 | Test locked | Required lesson tugamagan. | Topic test start qilib bo‘lmaydi. |
| UAT-10 | Test fail | Score passing scoredan past. | FAILED; next topic locked; retry mavjud. |
| UAT-11 | Test pass | Score threshold yoki yuqori. | PASSED; next topic unlock. |
| UAT-12 | Continue Learning | Student yarim kursdan dashboardga qaytadi. | Continue Learning to‘g‘ri next/last locationga olib boradi. |
| UAT-13 | Final completion | Oxirgi topic passed. | Course 100%/Complete holatga keladi. |
| UAT-14 | Admin CRUD | Admin course hierarchy yaratadi/tahrirlaydi/publish qiladi. | Public/student view consistent. |
| UAT-15 | Student admin route | Student admin URLga kiradi. | Backend deny. |
| UAT-16 | Mobile core flow | Mobile viewportda catalog → course → login → learning/test. | Horizontal break/blocked controls yo‘q. |

# 4. Form validation checklist

| Forma | Tekshiruv |
| --- | --- |
| Registration | Required fields, email format/unique, password policy, confirm match, T&C. |
| Login | Wrong credentials generic error; no account enumeration detail. |
| Forgot/reset | Expired/invalid token, reused token, new password rules. |
| Enrollment Request | Phone required; duplicate open request blocked; comment length validation. |
| Admin Course | Required name/status/free-paid consistency; price rules. |
| Question | Exactly 4 options; exactly 1 correct; empty text blocked. |
| URLs | Video/support/social links valid URL format or safe normalization. |

# 5. Permission matrix

| Resource/Action | Guest | Student | Admin |
| --- | --- | --- | --- |
| Public pages | Allow | Allow | Allow |
| Free preview | Allow | Allow | Allow |
| Protected lesson | Deny | ACTIVE enrollment only | Allow |
| Submit lesson progress | Deny | Own ACTIVE enrollment | Allow/support |
| Submit test | Deny | Own eligible test | Allow/support |
| View My Courses | Deny | Own only | — |
| Create/edit course | Deny | Deny | Allow |
| Enrollment approve/reject | Deny | Deny | Allow |
| View another user progress | Deny | Deny | Allow |

# 6. Security release checklist

Password plaintext yoki reversible encryption bilan saqlanmagan.

Auth token/session browser uchun xavfsiz konfiguratsiyada; secretlar repo/client bundlega kirmagan.

Admin authorization har bir admin API/actionda server-side tekshirilgan.

Course content access har bir protected read/stream metadata requestda server-side tekshirilgan.

User IDsni URL/body orqali almashtirib boshqa user ma’lumotini ko‘rish mumkin emas (IDOR).

Enrollment Approve idempotent: double click duplicate ACTIVE enrollment yaratmaydi.

Test score clientdan “trusted result” sifatida qabul qilinmaydi; server correct answers bilan hisoblaydi.

Validation errors raw stack trace yoki DB detail qaytarmaydi.

# 7. Responsive / UX checklist

Header/mobile navigation foydalanishga yaroqli.

Course cards va filters kichik ekranda overflow qilmaydi.

Course curriculum lock/completed statelari matn/ikon bilan tushunarli.

Learning sidebar mobile’da collapse/drawer sifatida ishlaydi yoki muqobil navigation bor.

Test optionlari touch target sifatida yetarli; submit accidental double-submit qilmaydi.

Form labels, focus states, disabled/loading states ko‘rinadi.

Empty/error/loading states asosiy sahifalarda mavjud.

# 8. Release gate

| Gate | Shart |
| --- | --- |
| Scope | Barcha P0 DONE; P1 open bo‘lsa PO tomonidan accepted. |
| UAT | UAT-01..16 critical scenariylar pass yoki documented accepted exception. |
| Security | Critical/high access/auth issue yo‘q. |
| Data | Migration va initial admin/seed procedure tekshirilgan. |
| Operations | Environment variables va deploy/run steps documented. |
| Content | Kamida bitta real free va bitta paid course flow bilan test data mavjud. |
| Rollback | Old release/configga qaytish yoki database backup strategy ma’lum. |
| Known issues | Known Issues ro‘yxati va owner/priority bor. |

# 9. Bug severity

| Severity | Misol | Qaror |
| --- | --- | --- |
| S0 Critical | Auth bypass, paid content leak, data loss. | Release stop. |
| S1 High | Enrollment/test/unlock core flow ishlamaydi. | Release stop. |
| S2 Medium | Filter yoki secondary admin UX xato. | PO qarori bilan release mumkin. |
| S3 Low | Cosmetic/spacing/minor copy. | Backlog. |

# UPDATE v1.1 - Visual QA / Figma gate

| Check | PASS mezoni |
| --- | --- |
| Token source | Brand/surface/text/border/radius/shadow/type tokenlari Figma’dan olingan; random one-off stylelar yo‘q. |
| Desktop fidelity | Relevant Figma desktop frame bilan section hierarchy, spacing, component style va typography mos. |
| Mobile behavior | Clipping/overflow/overlap yo‘q; nav/forms/cards/learning layout usable. |
| States | Loading, empty, error, disabled, focus va product statuses ko‘rinadi va design languagega mos. |
| Scope conflict | Figma’da mavjud bo‘lsa ham out-of-scope payment/rating/Google login implement qilinmagan. |
| Accessibility | Focus-visible, labels, semantic controls va kontrast reasonable baselinega javob beradi. |
| Deviation log | Figma’dan har intentional farq DESIGN_GAP_LOG.md da reason/source bilan bor. |

Release gate - P0 UI flow Figma visual contract va product acceptance’ni bir vaqtda qanoatlantirmasa release candidate hisoblanmaydi.