NeoSkill.uz

Codex Execution Playbook

NeoSkillni task-by-task qurish va product scope’ni himoya qilish

| Holat | Working baseline |
| --- | --- |
| Versiya | 1.1 |
| Sana | 7-sentabr, 2026 |
| Asos | UPDATE NeoSkill TZ v1.1 |

# 1. Asosiy prinsip

One task, one outcome — Codexga “NeoSkill saytini qur” deyilmaydi. Unga NS-041 kabi bitta story, acceptance criteria, allowed scope va test talablari beriladi. Keyingi task faqat oldingi task reviewdan o‘tgach boshlanadi.

# 2. Repositoryda doim bo‘ladigan product context

AGENTS.md — Codex uchun majburiy ish qoidalari.

PRODUCT_CONTEXT.md — product rules va MVP scope.

BACKLOG.md — story IDlar va delivery order.

DECISIONS.md — accepted/proposed product-technical decisions.

TASK_TEMPLATE.md — har yangi Codex task promptining formati.

# 3. Codex task lifecycle

PM/PO backlogdan eng yuqori READY storyni tanlaydi.

TASK_TEMPLATE asosida objective, in-scope, out-of-scope, acceptance criteria, tests to‘ldiriladi.

Codex avval relevant existing code va product docsni o‘qiydi.

Codex implementation qiladi, migration/test/documentationni bir task scope ichida tugatadi.

Codex lint/typecheck/testsni ishlatadi va natijani beradi.

PM/PO acceptance criteria bo‘yicha review/UAT qiladi.

PASS → DONE. FAIL → ayni story ichida fix. Product rule o‘zgarsa new decision/change request.

# 4. Codexga beriladigan ideal prompt strukturasi

Task ID: NS-041 — Paid Enrollment Request

Objective:
Student paid course uchun manual enrollment request yubora olsin.

Read first:
- AGENTS.md
- PRODUCT_CONTEXT.md
- DECISIONS.md
- BACKLOG.md (NS-041)

In scope:
- request form
- phone required
- optional Telegram/comment
- PENDING state
- duplicate open request prevention
- server validation

Out of scope:
- Click/Payme
- payment records
- admin approval (NS-042/043)

Acceptance criteria:
1. Logged-in student request yubora oladi.
2. Guest login/registerga yo‘naltiriladi.
3. Duplicate PENDING request yaratilmaydi.
4. Request PENDING bo‘lib DBda saqlanadi.
5. Validation errors user-friendly.

Before finishing:
- relevant tests
- typecheck/lint
- migration if required
- list changed files and known limitations.

# 5. Codexga taqiqlangan “silent decisions”

Payment gateway qo‘shish.

Google auth qo‘shish.

User rating/review tizimi yaratish.

Course unlock rule yoki passing score semanticsini o‘zgartirish.

Paid content guardni faqat frontendda qilish.

Lesson completionni watch-percentga majburan bog‘lash.

Instructor cabinet/chat/mobile app/AI featurelarni qo‘shish.

Backend stackni DECISIONS.md tasdiqlamasdan almashtirish.

# 6. Code review checklist — har story uchun

| Yo‘nalish | Savol |
| --- | --- |
| Scope | Faqat story scope o‘zgardimi? |
| Product rule | PRD/DECISIONSga zid yangi behavior yo‘qmi? |
| Data | Migration backward-safe va constraintlar bormi? |
| Permissions | Server-side authorization bormi? |
| Validation | Invalid/duplicate/empty inputlar boshqarilganmi? |
| Errors | User raw internal error ko‘rmayaptimi? |
| Tests | Storyning critical acceptance criteria testlanganmi? |
| UX | Loading/empty/success/error state bormi? |
| Docs | New env var/decision/run step documentedmi? |
| Regression | Old core flows saqlanganmi? |

# 7. Codex uchun delivery order

Default ketma-ketlik: E0 Foundation → E2 Auth → E3 Admin Content → E1 Public/Course Details → E4 Enrollment → E5 Dashboard → E6 Learning/Progress → E7 Test/Unlock → E8 Operations → E9 Quality/Release. Frontend-only polish core business rulelardan oldin ketmasligi kerak.

# 8. “Definition of Ready”

Story ID mavjud.

Product objective 1–2 gapda tushunarli.

In-scope va out-of-scope yozilgan.

Acceptance criteria test qilinadigan shaklda.

Dependencylar DONE yoki aniq.

Pending product decision bo‘lsa story BLOCKED.

# 9. “Definition of Done”

Acceptance criteria pass.

Relevant automated/manual tests pass.

No new S0/S1 bug.

Permission/access rules server-side.

Migration/config documented.

No out-of-scope feature.

Codex changed files va limitationsni report qilgan.

PM/PO UAT PASS yoki documented accepted exception.

# 10. Incident / bug fix prompt

Bug ID: BUG-___
Related story: NS-___
Observed: ...
Expected: ...
Reproduction: 1) ... 2) ...
Environment: local/staging
Severity: S0/S1/S2/S3
Constraints: Fix root cause; do not change product behavior outside related story.
Verification: Add regression test where practical and run relevant checks.

# UPDATE v1.1 - Codex Figma workflow

UI taskdan oldin DESIGN_SYSTEM.md va relevant Figma frame’ni o‘qing.

Figma node/frame nomini task completion reportga yozing.

Existing design token/componentni reuse qiling; yangi brand color yoki random spacingni page ichiga hard-code qilmang.

Figma ko‘rsatmagan loading/error/empty/focus/product state’ni shu visual til ichida to‘ldiring.

Figma product behavior bilan zid bo‘lsa PRD/DECISIONS bo‘yicha implement qiling va DESIGN_GAP_LOG.md ga deviation kiriting.

Desktop + mobile visual QA qiling va clipping/overflowni tekshiring.

UI taskni DONE qilishdan oldin Figma reference, tested viewports, intentional deviations va test natijalarini report qiling.

Codexga taqiq - “Figma rangiga o‘xshash ko‘k”, screenshotni image sifatida qo‘yish, butun page uchun absolute positioning yoki product scope’ni Figma’dan taxmin qilish qabul qilinmaydi.